## Slide 1: RMP For all office workers/employees to work from home
By: Kaleb Alstott

## Slide 2: Why have employees work from home?
Pros of working from home
Better flexibility
No commute time or expenses
Increased productivity
Work from anywhere
Environmentally friendly
More family time
Increased work-life balance
Cons of working from home
Lack of social interaction
At home distractions
Increase need for self motivation/discipline
Home office costs
Telecommunication difficulties
No set routine

## Slide 3: Security Risk/Threats Involved in Working from Home
Accessing Sensitive Data Through Unsafe Wi-Fi Networks
Using Personal Devices for Work
Ignoring Basic Physical Security Practices in Public Places
Using Weak Passwords
Email Scams
Security Controls Are Weaker
Cyberattacks on Remote-working Infrastructure (specifically DDoS attacks)

## Slide 4: Risk Impact level and annual occurrence
Risk level will overall take into consideration the annual occurrence and the risk impact to form a single number to identify the seriousness of a risk
Key points to hit on
  Biggest threat next to unsafe Wi-Fi
  Stay weary about weak passwords and phishing scams
  Security controls and basic physical security would be improved once company provides correct equipment
Risks, Threats, and Vulnerabilities | Probability of Occurrence Annually | Risk Impact Level | Risk Importance Rank (1 Least Worry – 10 High Importance)
Sensitive Data Through Unsafe Wi-Fi Networks | 65% | Critical | 9
Using Personal Devices for Work | 20% | Low | 2
Ignoring Basic Physical Security Practices | 25% | Medium | 5
Using Weak Passwords | 30% | High | 7
Email Scams | 40% | High | 8
Weak security Controls | 25% | Medium | 6
Cyberattacks | 70% | Critical | 10

## Slide 5: Control threats
Accessing Sensitive Data Through Unsafe Wi-Fi Networks
  Control: Increase Wi-Fi security by Wi-Fi encryption, sophisticated passwords for Wi-Fi, encryption of data, Wi-Fi router firmware, VPN, firewalls, etc.
Using Personal Devices for Work
  Control: Company provides correct work equipment such as a laptop, smartphone, printer, possibly router/modem.
Ignoring Basic Physical Security Practices in Public Places
  Control: Enforce the use of VPN, antivirus software, securing home Wi-Fi, firewalls, better passwords, etc.
Using Weak Passwords
  Control: Make sure to use at least a 12-character password along with a mixture of at least one capital letter, number, symbol, and lowercase letter
Email Scams
  Antivirus security controls, training from company on how to spot phishing scams, anti-phishing software, firewalls, think before you click.
Security Controls Are Weaker
  Control: Provide multifactor authentication, password management, a strong endpoint detection and response, firewalls, etc.
Cyberattacks on Remote-working Infrastructure (specifically DDoS attacks)
  Increased router and fire wall protection, an intrusion detection system, DDoS mitigation appliances (third party), possible hybrid or cloud-based services.

## Slide 6: Risk Mitigation
Risk | Mitigation Type | Mitigation Plan
Accessing sensitive data through unsafe Wi-Fi networks | Mitigate | 1. First we are going to implement Wi-Fi encryption along with a sophisticated password that follows our password security protocol 2. Second, we are going to implement a VPN with firewall protection along with Wi-Fi router firmware 3. Lastly, we are going to make sure our data is encrypted when sending it to at home workers especially with sensitive data.
Using personal devices for work | Mitigate | 1. Company will provide a working laptop for at home employees that will have antivirus software on it as well as implemented company security protocols necessary. Other equipment that shall be needed will be available such as phone, printer, etc.
Ignoring Basic Physical Security Practices in Public Places | Mitigate | 1. Enforce the use of physical security such as a VPN along with a firewall. 2. Security password protocol to enforce better passwords. 3. Implementing antivirus software 4. Securing home Wi-Fi with encryptions, passwords, router firmware 5. If basic physical securities are not being met, possible suspension/termination depending on frequency and exposure.
Using Weak Passwords | Mitigate | 1. Use at least a 12-character password along with a mixture of at least one capital letter, number, symbol, and lowercase letter. 2. Password management 3. Cannot reuse past passwords along with new passwords every 3 months that cannot be repeatable.
Email Scams | Mitigate | 1. Antivirus security controls along with anti-phishing software 2. Training from company on how to spot phishing scams, anti-phishing software, 3. Think before you click technique 4. Is it a trusted source or verified
Weaker Security Controls | Mitigate | 1. Provide multifactor authentication 2. Password security protocols along with password management 3. A strong endpoint detection and response 4. VPNs along with firewalls 5. Wi-Fi encryption to secure personal Wi-Fi
Cyberattacks (DDoS mainly) | Third Party | 1. Third party DDoS mitigation/security appliances 2. Preferably cloud-based services, if not hybrid at the least 3. Intrusion detection system

## Slide 7: Critical Business Functions & Critical Resources
Scope of CBFs – at home, work office
Firewalls
Desktop Computer
VPN
Wi-Fi
Strong Passwords Implemented
Data Encryption
Critical Resources
  Internet Connection
  Network Connectivity
  Antivirus software
  Password Protection/protocols
  Security Enforcement
  Proper equipment such as desktop, phone, printer, etc.
  Proper file sharing methods

## Slide 8: Maximum Acceptable outage (MAO) & Impact
- A maximum acceptable outage (MAO) is the total amount of time the system owner is willing to allow for a business process outage, that also includes the possible impacts that may happen
- Importance of MAO
  - Helps to determine which CBFs need to be recovered and restarted as soon as possible after a disaster
  - Identifies the specific resources needed to restart the CBF
  - Helps to determine how soon these systems need to be recovered
CBFs | MAO | Impact Level (Low, Medium, High)
Desktop Computer | 24 Hours | High
Wi-Fi | 24 Hours | High
Firewalls | 36 Hours | Medium
VPN | 36 Hours | Low

## Slide 9: Recovery point objective (RPO) and Recovery Time Objective (RTO)
Recovery time objective (RTO) is the time in which the system or function must be recovered, this applies to the systems or functions
Recovery point objective (RPO) is the maximum amount of data loss an organization can accept
The difference between an RTO and RPO is that RPO is not considered part of the MAO
  Instead, the RPO is like a factor or contribution about how much data loss and cost the business process can tolerate during the recovery process
Systems/Functions | Recovery Time Objective (RTO)
Internet Connection | 6 hours
Company Equipment such as desktop computers, phone, printer, etc. | 5 Hours
Password Protection/Protocols | 24 Hours
File Sharing Abilities | 12 Hours
Network Connectivity | 7-8 Hours
Antivirus Software | 8 Hours

## Slide 10: Business Continuity Plan (BCP)
A business continuity plan (BCP) is a plan designed to help an organization continue to operate during and after a disruption
The importance of a BCP is that it ensures that the organization is better prepared for disasters
4 key phases to BCP
  Notification/activation phase
  Recovery phase
  Reconstruction phase
  Forming a plan training, testing, and exercises phase
  Final step is always
Finale step is always leaving off with a continues monitoring to be prepared for the next disaster

## Slide 11: Notification/ Activation phase
Simply the BCP coordinator declares the notification and activation phase, which is when the disruption has occurred or is imminent
The main goal here is to identify the possible damage as quickly as possible a report back to the BCP coordinator to plan out the activation phase
For our scenario, employees working from home, if there was such an attack, power outage, loss of internet or network connectivity, or any other possible disruption you would need to notify the appropriate people. Such as your lead/boss and then to make sure we contact the BCP coordinator.

## Slide 12: Recovery Phase
Main goal is to fix the disaster that has occurred
Form and send out a tactical response team (TRT)
  Main goals of restoring temporary operations to the critical systems at sake, repairing damage done to the original systems, and recovering damage to original systems
  TRT does not focus on recovering and restoring all operations, but focuses on CBFs
The success of this phase depends on four key components
  Recovery planning
  Recovery goal
  Technical recovery team lead
  Technical recovery team
For our scenario once again, if a disaster would occur this phase of the operation would test to the network connectivity on the company's side and check all company relevant issues before checking the workplace
Once checked, we would start our recovery in the at home workstation. Rather that be resetting your Wi-Fi, checking internet and network connectivity, resetting devices as needed, etc.

## Slide 13: Reconstruction Phase
We focus on both the critical and noncritical functions that are being returned to normal
We start off by fixing and repairing the damage done to said area and determine if the employee will still be able to work from home
  If there is still damage or possible unrepairable aspects the employee will need to work from the office for the time being
Once declared what the outcome shall be we would start to ease off the TRT with a slow and steady deactivation

## Slide 14: Plan Training, Testing, and Exercising Phase
In this phase of the operation, we have ultimately recovered from disaster and this phase would typically take place before a disaster would occur
All BCP need to be tested to find possible flaws or loops in the system
Three main goals in this step
  Training—Teaching people details about the BCP
    An example of training would be teaching people what to look for if your workstation were to stop working or malfunction
  Testing—Verifying that the BCP will work as planned
    An example of testing out our BCP would be to stop our network connectivity and see how well our step-by-step plan works with at home employees and our BCP coordinator to see if our plan works and is understood
  Exercises—Demonstrating how the BCP will work
    An example of an exercise that we could practice would be simply restarting hardware and testing network and internet connectivity for issues

## Slide 15: References
https://heimdalsecurity.com/blog/cybersecurity-issues-with-remote-work/
https://mint.intuit.com/blog/early-career/pros-and-cons-of-working-from-home/
https://usa.kaspersky.com/resource-center/threats/remote-working-how-to-stay-safe
https://www.digicert.com/blog/8-steps-stronger-wifi-security
https://www.phishing.org/10-ways-to-avoid-phishing-scams
https://cloudsecurityalliance.org/blog/2021/06/04/7-simple-but-effective-tactics-to-protect-your-website-against-ddos-attacks-in-2021/
Project parts 1, 2, 3, 4 used as reference